## Slide 1: Agile and Waterfall comparison
Donovan Rudnik

## Slide 2: Agile Overview
Agile Manifesto
  Individuals and interactions over processes and tools
  Working Software over comprehensive documentation
  Customer collaboration over contract negotiation
  Responding to change over following a plan (Beck et al., 2001)
Typically uses a Scrum framework
Projects broken down into smaller sprints where teams focus on providing valuable, working software at the end of each sprint
Team works together to identify needs of stakeholders, find the best approach to creating the product, and deliver a product that provides value
Individual roles focus on their aspect of the process to maintain a steady flow during the software development lifecycle (Cobb, 2015)

## Slide 3: Agile Roles
Scrum Master
  Helps team understand Scrum
  Understands people, facilitates team, and organizes Events (Kristensen & Paasivaara, 2021)
Product Owner
  Maintains and prioritizes stakeholders’ requirements through the product backlog (Afshari & Gandomani, 2021)
  Communicates with both the Development Team and stakeholders to deliver maximum value (Grebić & Stojanović, 2021)
Development Team
  Selects items from Product Backlog to complete each sprint
  Control to decide best path to deliver a working product
  No clear hierarchy within Development Team (Grebić & Stojanović, 2021)

## Slide 4: Agile Phases
Sprint Planning
  Development Team chooses user stories from product backlog that they can complete within one sprint
Sprint
  Development phase usually between one and four weeks
  Development Team creates working product while Scrum Master and Product Owner Facilitate
Daily Standups
  15-minute meeting performed at beginning of the day
  Team discusses what they accomplished and what they seek to accomplish along with any roadblocks
Sprint Review
  Product reviewed for acceptance at end of sprint
  Whole team including some stakeholders involved in meeting
Sprint Retrospective
  Team members review their work and identify success and failure points (Grebić & Stojanović, 2021)

## Slide 5: Waterfall approach
Focus on planning, structure, and strict contracts
Weeks or even months of planning before development begins
Rigid plans do not allow for frequent or big changes during the software development lifecycle (Fawareh et al., 2024)
SNHU Travel Project Waterfall Scenario
  Extensive upfront planning including market research and meetings with stakeholders
  Suggested changes rejected or pushed until end of production if time allowed it
  Less cooperation between developer and tester

## Slide 6: Agile or Waterfall
Agile
  Iterative approach facilitates quicker product delivery
  Focus on self organization within development team
  Clear choice for loosely defined projects with a lot of uncertainty or smaller development teams
Waterfall
  Good for projects with clearly defined end-goal with little chance of deviation from original plan (Fawareh et al., 2024)
Mixed approach
  Teams should take aspects of both Agile and Waterfall that best fit the project
  Neither options are a panacea, and both contain useful tools for the software development lifecycle. (Cobb, 2015)

## Slide 7: References
Beck, K., et al. (2001) The Agile Manifesto. Agile Alliance. http://agilemanifesto.org/
Cobb, C. G. (2015). The Project Manager's Guide to Mastering Agile : Principles and Practices for an Adaptive Approach. Wiley.
Grebić, B., & Stojanović, A. (2021). Application of the Scrum Framework on Projects in it Sector. European Project Management Journal, 11(2), 37–46. 10.18485/epmj.2021.11.2.4
H. Fawareh, Y. Al-Smadi, R. Saadeh, F. A. Fawareh, A. Elrashidi, & H. M. Al-Shdaifat. (2024). A Comparative Study between Agile and Waterfall Methodologies during Software Development Process. Paper presented at the 2024 25th International Arab Conference on Information Technology (ACIT), 1–5. 10.1109/ACIT62805.2024.10877239
Kristensen, S. H., & Paasivaara, M. (2021). What Added Value Does a Scrum Master Bring to the Organisation? — A Case Study at Nordea. IEEE. 10.1109/SEAA53835.2021.00041
M. Afshari, & T. J. Gandomani. (2021). A Typical Practical Team Structure and Setup in Agile Software Development. Paper presented at the 2021 7th International Conference on Electrical, Electronics and Information Engineering (ICEEIE), 483–487. 10.1109/ICEEIE52663.2021.9616743